# Software Quality Assurance (SQA) Plan

# for

# RecruitMe Enterprise Application

Version 3.0

Prepared by Ganith Perera, Naduni Pulsarani

RecruitMe

05/10/2017

# VERSION HISTORY

| Version # | Implemented By | Revision Date | Approved By | Approval Date | Reason |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Ganith Perera Naduni Pulsarani | 01/05/2017 | Ganith Perera Naduni Pulsarani | 04/05/2017 | Initial Document |
| 2.0 | Ganith Perera Naduni Pulsarani | 05-05-2017 | Ganith Perera Naduni Pulsarani | 07-05-2017 | Further Details from Test |
| 3.0 | Ganith Perera Naduni Pulsarani | 08-05-2017 | Ganith Perera Naduni Pulsarani | 10-05-2017 | Review & finalized |

Table of Contents

1.	Purpose	4

1.1	Scope	4

1.2	Project Summary	4

2.	Reference Documents	5

3.	Quality Goals and Expectations	6

4.	Software Reviews	6

4.1	Purpose	6

4.2	Review Schedule	6

5.	Test	8

5.1	Purpose	8

5.1.1.	Static testing	8

5.1.2.	Unit testing	9

5.1.3.	Integration testing	9

5.1.4.	System testing phase	9

5.1.5.	User acceptance testing	10

6.	Problem Reporting and Corrective Action	10

7.	Tools, Techniques and Methodologies	11

8.	Configuration Management	12

# Purpose

The purpose of this Software Quality Assurance (SQA) Plan is to establish the goals, processes, and responsibilities required to implement effective quality assurance functions for the RecruitMe Enterprise Application project.

The RecruitMe Enterprise Application Software Quality Assurance Plan provides the framework necessary to ensure a consistent approach to software quality assurance throughout the project life cycle. It defines the approach that will be used by the Software Quality personnel to monitor and assess software development processes and products to provide objective insight into the maturity and quality of the software. The SQA plan identifies documents, standards, practices, and conventions governing the RecruitMe project and how they will be checked and monitored to ensure appropriateness and obedience.

## Scope

This Software Quality Assurance Plan covers all importance aspects of Software Development of RecruitMe Enterprise Application likewise: (Softwaretestingclub.com, 2017).

- Software Development Life Cycle

- Project management

- Configuration management, also known as software configuration management

- Requirements or development management

- Estimation of various metrics

- Testing

- Reviews

- Procedures and instructions related to work

- Training and certifications of RecruitMe staff

- Documentation control

## Project Summary

The purpose of this project is to create a platform for job seekers and recruiters to meet each other’s. This allow the recruiters to find prospective candidates for the job they have in hand and for the job seekers to reach a wider audience of employers easily. This allows the job seeker to upload their CV to a database via a web application and on the other side, allows the recruiters to search for candidates using search criteria such as experience level, education level, or a specific skill.

# Reference Documents

The following documents were used or referenced in the development of this Software Quality Assurance Plan:

- Softwaretestingclub.com. (2017). Phases of Software Quality Management. [online] Available at: http://www.softwaretestingclub.com/profiles/blogs/phases-of-software-quality [Accessed 10 Apr. 2017].

- Anon, (2017). 1st ed. [ebook] Available at: http://www.cos.ufrj.br/uploadfile/es55601.pdf [Accessed 3 May 2017].

- Anon, (2017). 1st ed. [ebook] Available at: https://www.cs.cmu.edu/~aldrich/courses/413/slides/33-code-reviews.pdf [Accessed 3 May 2017].

- Testing, S. and types, I. (2017). Informal Review and its types - QeWorks. [online] QeWorks. Available at: http://qeworks.com/informal-review/ [Accessed 3 May 2017].

- Level, I., Tutorial, A., Dates, 2., Tests, I., Us, C., Policy, P., Use, T. and Us, A. (2017). What are software testing objectives and purpose? [online] Istqbexamcertification.com. Available at: http://istqbexamcertification.com/what-is-the-software-testing-objectives-and-purpose/ [Accessed 3 May 2017].

- Software Quality Assurance Test Documentation

- Software Quality Assurance Requirements Documentation

- Functional – Non-Functional Requirements Documentation

- Design Documentation

- Project Plan Documentation

# Quality Goals and Expectations

| Phase | Goals |
| --- | --- |
| Requirement gathering | Customers and Engineering Managers should approve SRS to be free of defects |
| Architecture | During the formal technical review (FTR), the SAD can have zero defects per architectural representation. |
| Development | There can be at most 15 defects per 1 KLOC and not more than that in this Application |
| Testing | Defect levels should be as follows; tested work product - 0%, closed defects of the previous build - at least 75%, new defect - maximum 25% (compared to the previous build) |

# Software Reviews

## Purpose

Software Review section identifies the type of reviews and engineering peer views and that will be going to be performed. Review is the different testing technique which is used to find different types of defects effectively and efficiently. This can be performed on any of the software works. For an example requirement specification, design specification, code, test plans, test specification, test cases etc. (Testing and types, 2017).

The purpose of this Software Review is used to catch error sooner, more and different and breaking frame of reference. And also, this is used for improving communication with crossing organization boundaries, for providing education and for making software visible. (Anon, 2017).

## Review Schedule

For the Review process, the general strategy is given below. (Anon, 2017)

- Formal Review:

This is directly accomplished by the Customer with the objective of providing Customer feedback to the developer. Basically, the process of this is, when the phase of Development Cycle is finished, the developer calls for his staff for a meeting and presents what has been done to the Customer. Then the Customer reviews for this what is not clear, what does not match with the system requirement, and what is missing. According to his reviews the developer then only that explain to the Customer why the project was developed like this and discussion continues until a common understanding is reached. After that developer make the changes agreed to do between them and the customer.

- Informal Review (Level et al., 2017).

This review is the most common and widely used review technique. The main key advantage of doing this is time saving. Documentation, minimum number of members or entry criteria etc are not mandatory to conduct this informal review. So that, this can be considered as a better way of review.

Types of Informal reviews

  - Walk through:

In Walk through process, a programmer leads the development team members, testing team members and other parties who are interested through a software product. Then the participants will ask questions and comment about the possible errors when violating development standards and other problems. This can be pre-planned or can be conducted at need basis. Generally, walk through process are involved by the people who are working on the work product.

The purpose of this is to find problems, discuss alternative solutions and Focus on how work product meets all the requirements.

  - Peer Review:

This means that an action of an individual person who may be looked at again by someone of similar competence in that activity. More correctly, it is a process of evaluation involving qualified individuals within the relevant fields.

  - Technical Review:

Technical Review process is a discussion meeting which is focused on achieving agreement about the technical content of a document. This review needs so less documents and processes. And also, there is no need to have management participation required in technical review.

# Test

## Purpose

The purpose of testing is to have good test coverage in order to test the RecruitMe Enterprise application completely and which make it sure that the application is performing well and as per the specifications. And also, this makes sure that the system is ready to use.

There are different goals of Software Testing. They are;

- Find the defects of errors which may get created by the developer while programming the software.

- By providing information and gaining confidence about the level of quality.

- Prevent Defects

- To ensure that the final result of the Application meets the business and the user requirements.

- To ensure that the application satisfy the Business Requirement Specification and Software Requirement Specifications.

- To gain confidence of the Customers by providing a quality product to them.

To achieve above goals, the testing strategy for the RecruitMe Enterprise Application will consist of five testing levels. They are Static Testing, Unit Testing, Integration Testing, System Testing Phase and User Acceptance Testing. The following sections describe these testing levels which are going to be responsible by the development team for determine their completeness.

Testing Types

Static testing

Scope

In this phase, all the documentation regarding the design of the RecruitMe software is thoroughly reviewed.

Testing descriptions

This is done so that no defects even reach the coding stage at all. This also helps in identifying issues related to usability and helps in reducing the cost of rework which occurs if the bugs will be found later in the development life cycle.

Unit testing

Scope

In this level of testing, each of the unit of program is tested thoroughly.

Testing description

This leads to reduction of bugs that could accumulate later when integrating things together. Also, this helps to find the origin of a problem, since bugs are found earlier in the development cycle. In this phase, JUnit was used to write and execute unit tests.

Integration testing

Scope

Testing is done by integrating all the parts together and testing the whole application as a system.

Testing description

This is done after the previous testing phase has been carried out to all the units of programs in the software and is found to be defect free. This testing can be done in a multitude of ways, but since “RecruitMe” is rather a simple application, integration testing has been done by integrating all the parts together at once.

System testing phase

Scope

In this phase, everything as a whole is tested in the development environment, ranging from performance testing to database tastings.

Testing description

This phase is usually done by all software developers.  Usually the test environment used in this phase is closer to the real world, i.e. production environment. To test the whole application, this has been hosted in a free hosting service, and then tested with tools like Selenium.

User acceptance testing

Scope

Also, known as beta testing, in this phase, the application is tested by real world users as opposed to developers who test under the development environment.

Testing description

This is considered as the final phase, since if the user rejects the software, all previous test would have been in vain, so this is also a critical part when it comes to testing.

# Problem Reporting and Corrective Action

This section defines the problem reporting process and corrective action procedure to be used by RecruitMe Enterprise Application.

Bugs will be added to Bugzilla as soon as they are found, which will send emails to the project developers as soon as they have been added. Then the bug's status will be updated throughout its life cycle. Finally, when the bug is fixed, it will be closed. Depending on the priority of the bug, high priority bugs will be fixed first, which makes sure that there are no major defects in the final product. Also, all other bugs will be fixed as the time permits, depending on their severity.

.

# Tools, Techniques and Methodologies

| Tool Name | Version | Purpose |
| --- | --- | --- |
| MySQL workbench | Version 6.3 | To reverse engineer the database structure left over by the previous ex-analyst. |
| StarUML | Version 5.0.2.1570 | To create models |
| MySQL | Version 5.7 | To hold the current database details as well as further develop the model to build the prototype application |
| Git | Version 11.0(Desktop Application) | To collaboratively build an application without worrying about code conflicts |
| Trello | Web Application | To organize and collaborate with other users for managing a project |
| Bugzilla |  | To keep track of any bugs that arise in their software |
| Java development kit (JDK) | Version 8.0_121 | To develop the prototype application, which will be developed in JSP and servlets |
| Apache ANT |  | To build and deploy java based projects |
| JUnit | Junit 4 | JUnit is used to do unit testing and which is a framework that comes as a java library |
| MVC | Framework | To separate user interface from the data model to build an application more efficiently and to allow code reuse |
| NetBeans | IDE 8.2 | This is the official IDE to be used with Java 8, i.e. the programming environment of this project |
| JMeter | Version 3.2 | To perform a functional test on databases, websites, web services |
| Dreamweaver | CC 2017 | Used for designing web pages and users can create and edit web pages in more user-friendly environment by using this |

# Configuration Management

As the configuration management tool, GitHub has been used. Everything including source codes, database model, ER diagram and SQA documentations. All the changes related to the project have been added to GitHub via doing Checkout and commit. Sometimes, we have to consider the product verification as a part of the testing phase. We do auditing like any new functionality will be checked on this phase as well as check whether all the parts of the system are present and are in working condition.